Date: Feb 6, 2025

Participants: Evoke & AAOS Teams

**Key Points**

**1. Crew Members:**

* Justin is currently working on the endpoint.
* The profile icon also comes from the API, Justin will check with the Data Engineering team and confirm
* Yes/No Button: Scope to be finalized.
* Right Side Crew Members: comes from endpoint.

2**. Pilot Milestones**

The following milestones will be displayed in the left menu:

* Annual Meeting
* Board Prep I
* Entering Fellowship
* Fellowship Year
* Finding a Career
* Annual Meeting II
* Starting Practice
* Board Prep II
* Graduation

**Phase 1 Scope:**Only Annual Meeting and Board Prep I will be included.

**3. Profile Section (Top Right)**

* For Phase 1, Logout button will be available.
* My Profile: Based on the API and Integration efforts involved, Evoke will pick it up but currently it is termed to be “possible out of scope”.

**4. Recently Added Content Block**

* Videos, Webinars, Podcasts, Articles – In Scope
* Sort & Filter functionalities will be accommodated if time permits. – Possible Out of scope

**5. Notifications**

* Business will send descriptions and links.
* Updates will be made in the tracking sheet accordingly.

**6. Training to Practice Block**

* Business to provide content for Board Prep I.
* Images have already been provided.

7**. General Resources Block**

* Clear and finalized.
* Links are already available.

**8. ABOS Resource Card**

* Clear and finalized.
* Links are already available.

**9. Deployment To QA, Demo**

* Evoke with the help of Justin will start pushing completed requirements to QA
* Demo with business will be scheduled on Feb 12, 2025.
* Michael will send invite

**10. Stepper Functionality**

* If completed, a check mark will be displayed.
* If in progress, a plain label will be shown.
* If locked, a lock icon will be displayed.
* **User Navigation:** Users can navigate back to completed milestone details.